| MINISTRY OF EDUCATION IMAM ABDULRAHMAN BIN FAISAL UNIVERSITY COLLEGE OF COMPUTER SCIENCE & INFORMATION TECHNOLOGY | وزارة التعليم جامعة الإمام عبدالرحمن بن فيصل كلية علوم الحاسب وتقنيةالمعلومات |  |
| --- | --- | --- |

BCS 202 – Software Engineering

Term 2 – 2025/2026

Status Report #: 1

Period from: 29-03-2026 to 20-04-2026

Group #: 4

Members of the group:

| # | Name | ID | Role |
| --- | --- | --- | --- |
| 1 | Mishal Al-jumaih | - | Leader |
| 2 | - | - | - |
| 3 | - | - | - |

Tasks planned to work on during the specified period:

- Prepare the System Requirements Specification  (SRS) for timely delivery.

- Develop a file upload system (500 MB), invoice, and warranty documentation.

- Develop reports and analytics using Chart.js and enable CSV file export.

- Review the notification system and resolve any significant discrepancies between the API and the user interface node.

- Monitor workflow during the midterm exam period.

Status of each task including the names of members worked on each task:

- System Requirements Document: 80% complete. Will be delivered on time

(all members).

- Round 3 (Basic Features): 80% complete. The upload API and assurance verification module are fully functional. (Alwaleed & Mishal).

- Round 4 (Advanced Features): 60% complete. The Chart.js plugin and report pages have been built. Some final touches are needed for exporting PDF and CSV files. (Abdullah&Mishal).

- Bug Fixes: The redirection loop issue on the registration page has been resolved, and the help notification functions have been redesigned using a common class (Alwaleed).

- Code Cleanup: Old files have been renamed to lowercase, and 35 core files have been updated for server-side consistency (Alwaleed).

Difficulties:

- The management of the development schedule efficiently owing to the lighter workload imposed by the Midterm Examination period.

- Optimizing the file size and the server capacity constraints of the 500 MB file upload function.

- Discovery of a critical infinite redirect loop in login.php which is scheduled for an immediate fix.

- Database schema limitation: The users table requires an ALTER TABLE operation to support the new settings and preferences feature.

Pending tasks:

- Finish implementation of the PDF/CSV export functionality in the reporting module.

- Execute the ALTER TABLE command to activate the "Settings" module.

- Fix the alias issue in the markAllRead function of the notifications API to align with the API request from the front-end application.

- Begin to understand the Software Design Specification (SDS) to work with it.

Next planned tasks:

- Complete fix for P0 errors (login loop and database schema update).

- Completion of Software Design Specifications (SDS) (delivery deadline: May 3-9).

- Preparation for initial site deployment to gather customer feedback (SSL and SMTP settings).

Number of group meetings you had during the specified time:

5

Additional notes Despite the examinations period, our team succeeded in getting the project done at 60%. All that is left for us to do is polish things up and document our efforts.

-------------------------------------------------- For instructor use only --------------------------------------------

Date:

Comments: