| MINISTRY OF EDUCATION IMAM ABDULRAHMAN BIN FAISAL UNIVERSITY COLLEGE OF COMPUTER SCIENCE & INFORMATION TECHNOLOGY | وزارة التعليم جامعة الإمام عبدالرحمن بن فيصل كلية علوم الحاسب وتقنيةالمعلومات |  |
| --- | --- | --- |

BCS 202 – Software Engineering

Term 2 – 2025/2026

Status Report # 2

Period from 21-04-2026 to 05-05-2026

Group 4

Members of the group:

| # | Name | ID | Role |
| --- | --- | --- | --- |
| 1 | Mishal Al-jumaih | - | Leader |
| 2 | - | - | - |
| 3 | - - | - | - |

Tasks planned to work on during the specified period:

- Completion of the SDS design nearly according to the delivery period (May 3-9).

- Preparation for the STS document in anticipation of the testing stage.

- Fourth phase of software development involving reporting, analytics, and PDF/CSV file exports using Chart.js.

- System security tests and vulnerabilities (XSS, CSRF, and session management) are to be prepared for implementation during the testing phase.

- System preparations for deployment and testing by real end-users and experts.

Status of each task including the names of members worked on each task:

- Software Design Specification (SDS):85% complete. Documentation done according to the MVC design, database design, and user interface/user experience design. (All group members)

- Software Testing Specification (STS):30% complete. Framework and test cases established (functional and security testing). (- and Mishal)

- Fourth Race - Report and Analysis Module:100% complete. Chart.js is integrated, report pages are designed, and PDF/CSV generation is functional. (- and Mishal)

- Security Test and Fixes:70% complete. Major security flaws have been detected and fixed, including cross-site request forgery attacks, improper session handling, and inadequate input validation. (Mishal and -)

- Finalization of System for Launch to Public (Experts):85% complete. Code corrections were made, and the system environment was set up. New database entries are added, including additional users, to prepare for system release. (- and Mishal)

Difficulties:

- Overcoming security threats involved additional work in session management, requirements verification, and discussion with knowledgeable peers to address some security-related problems.

- There were inconsistencies in ensuring compatibility between the front end and back-end API calls (CSRF codes).

- Time management was difficult because of limited exam periods and the busy schedules of some team members.

- Database schema updates during the development process without compromising existing data were important.

Pending tasks:

- Finish up with writing the STS document.

- Perform an all-inclusive system test (functional, security, and usability testing).

- Install the system on the server platform we choose, without incurring extra cost.

- Run a User Acceptance Test (UAT).

Next planned tasks:

- Submission of the software testing specification (May 10-16).

- Conduct thorough testing and QA (security and performance).

- System deployment in a cloud hosting platform (if feasible).

- Initiate test plan template for testing and implementation.

Number of group meetings you had during the specified time:

6

Additional notes:

The project has successfully progressed from the implementation stage to the design completion and testing stage preparation.

All the key components of the system have already been developed, and all that remains now is the testing process, security confirmation of the user information, and deployment of the website.

-------------------------------------------------- For instructor use only --------------------------------------------

Date:

Comments: